**1st meeting : Friday, January 24th , 2020**

**Time: 8:45 AM - 9:25 AM**

**Attendance**

|  |  |
| --- | --- |
| Bruno | Amir |
| Younes | Valentina |
| Matthew |  |

**Agenda**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Time** | **Status** |
| Discuss meeting times | 10 minutes | Done |
| Discuss possible clients | 15 minutes | Done |
| Discuss communication systems | 10 minutes | Done |
| Discuss means of production | 05 minutes | Done |

**Decisions**

* **Time for meetings**
  + Tuesday 10:00AM – 11:30PM
  + Wednesday 12:30PM – 2:30PM
  + Friday 1:00PM – 3:00PM
* **Team Communications**
  + Use Slack for group conversation
  + Use Google drive for file sharing
  + Use Google calendar for scheduling
* **Possible programming languages**
  + **Front-End:** HTML, CSS, Javascript, Python(GUI)
  + **Back-End:** C#, Python, Java, SQL
* **IDEs To Use**
  + Netbeans, Microsoft Visual Studio, Sublime

**Plan For Next Meeting**

* **Date**
  + Tuesday, January 28th
  + 8 AM - 10 AM
* **Agenda**
  + Overview of each team member’s progress towards client
  + Which markets to target
  + Possible features to suit potential client’s needs (if found)

**2nd Meeting: Wednesday, January 28, 2020**

**Time: 7:50 AM - 10:00 AM**

**Attendance**

|  |  |
| --- | --- |
| Bruno | Matthew |
| Amir | Younes |
| Valentina |  |

**Agenda**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Time** | **Status** |
| Discussed team’s progress towards finding a client | 20 minutes | Done |
| Discussed possible features | 15 minutes | Done |
| Planned for meeting with potential client | 10 minutes | Done |
| Discussed possible platforms | 05 minutes | Done |

**Decisions**

* **Team member’s progress towards finding client**
  + **Younes:** Contacted employee of **Dollarama** to deliver the request to their manager
  + **Amir:** Contacted 2 potential clients
    - 1 Client Agreed: **Akhavan Supermarket (more info about client:** [**https://docs.google.com/document/d/1r7wcCNMlP-IevACsA10gQlZlGZfK2UVV8GcYVTpqYTs/edit?usp=sharing**](https://docs.google.com/document/d/1r7wcCNMlP-IevACsA10gQlZlGZfK2UVV8GcYVTpqYTs/edit?usp=sharing)**)**
    - 1 Client Declined: **Bluemed Inc**
      * Reason for declination: Did not trust our potential as a student.
  + **Matthew:** Plans to contact **Garderie Le Monde tout-petit (Daycare)**
  + **Bruno:** Contacted owner of **Noah restaurant**, will get a response Saturday, February 1st
* Settled on a potential client: **Akhavan Supermarket**
  + Planned a meeting for Wednesday, January 29th with client
* System development purpose: **Inventory Management Software**
* **Team Strengths/Preferences**
  + **Younes:** Very comfortable with programming logic, and functionality (Java, Python, C#)
  + **Valentina:** Comfortable with programming logic and front-end/back-end programming (Java, Javascript/Jquery, HTML5)
  + **Matthew:** Comfortable with programming logic (front-end or back-end). Specifically in Java, javascript, HTML and CSS.
  + **Amir:** Comfortable with Database and DBMS.
  + **Bruno:** Comfortable with Front end programming with experience with **HTML5, CSS3, Javascript, Jquery, Bootstrap, JSON.**
* **Team Roles based on the above strengths/Preferences (Not Finalized):**
  + **Front-End:** Bruno
  + **Back-End:** Younes, Valentina
  + **Documentation:** Matthew
  + **Database:** Amir

**Plan For Next Meeting**

* **Date**
  + Wednesday, January 29th
  + 12 PM - 2 PM
* **Agenda**
  + **Bruno & Amir** will meet with client to Discuss business needs and suitable solution to meet those needs.
  + **Valentina, Younes & Matthew** will get familiar withMS Project and its functionality and create a document for the team project.
    - Also create Github Repository for the team project

**3rd Meeting: Wednesday, January 29, 2020**

**Time: 1:30 PM - 2:00 PM**

**Attendance**

|  |  |
| --- | --- |
| Bruno | Matthew |
| Amir | Younes |
| Valentina |  |

**Agenda**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Time** | **Status** |
| **Meeting With Client**  **Bruno & Amir:**   * Met With Client from 12:00PM to 1:30PM * Had a brief discussion about business needs and his expectations. | 1.5 hours | Done |
| **Starting Project Plan**  **Younes:** Started Project Plan  **Matthew, Valentina:** Worked on several ms project tutorials and watched github tutorials to get familiar with both systems. | 1.5 hours | Done |
| **Meeting Summary**  Team Members updated each other on how the meeting went/what was done in the computer lab | 0.5 hours | Done |

**Decisions**

* **Meeting Results:**
  + **Bruno & Amir: Akhavan Supermarket** Supermarket Manager gave details of the problems his business is facing:
    - Currently tracking stock with pen and paper and require a software that helps them track how much stock they are importing especially for international products.
    - Already have a software that tracks how much of each product they sell, but client declined to grant access to it citing security and trademark concerns (System is provided by IBM).
    - After implementing the software, they will only need to subtract what they imported with what they sold that day to calculate how much stock they currently possess.
  + **Younes:** Completed up to 5th deliverable of first draft of **Project Plan**. Helped other team members get familiar with Git/MS Project.
    - Did not get a response from Potential Client: **Dollarama**
  + **Matthew, Valentina:** Got familiar with GitHub & MS Project.
* **Decided to create Weekly Team Plan Excel Sheet**
  + The role of this excel sheet is to delegate tasks to team members each week
  + The tasks are detailed and labeled with **Weight,** and which team member is assigned to the task**.**

**Plan For Next Meeting**

* **Date**
  + Wednesday, January 31st
  + 8:30 AM - 11:30 AM
* **Agenda**
  + Create an excel sheet for task organization.
  + Update on progress of first deliverable.
  + Update on new potential clients.

**4th Meeting: Friday, January 31, 2020**

**Time: 8 AM - 11:30 AM**

**Attendance**

|  |  |
| --- | --- |
| Bruno | Mathew |
| Amir | Younes |
| Valentina |  |

**Agenda**

|  |  |  |
| --- | --- | --- |
| **Activity** | **Time** | **Status** |
| * **Update on new potential clients**   + **Bruno:** Meeting with a restaurant manager/owner Saturday, February 1st, 2020 afternoon.   + **Matthew:** Meeting with Garderie Le Monde tout-petit’s manager today at 2:00pm. | 20 minutes | Done |
| * **Create an excel sheet for task organization**   + **Valentina:** Created an excel sheet to organize the tasks to be completed. | 10 minutes | Done |
| * **Update on first deliverable**   + Tasks were distributed equally amongst members in order to finish the 1st deliverable. | 10 minutes | Done |

**Decisions**

* **Meeting Results:** 
  + **Matthew** will be doing the documentation for the 1st deliverable on Saturday and will share it with the other members of the team in order to make sure everything is written out perfectly.
  + **Valentina** will be creating a git repository for the next meeting.
  + **Amir and Bruno** shared a document consisting of all the information we have gathered from the Akhavan Supermarket.
  + **Younes** continued working on outlines to help plan out the rest of the project and will complete the Gantt Chart in Ms Project.

**Plan For Next Meeting**

* **Date**
  + Tuesday, February 4th
  + 8:00 AM - 10:00 AM
* **Agenda**
  + Update on new client meetings
  + Update on first deliverable documentation & peer evaluation